Project and Professionalism
(6CS007)

Project: ZeroShield AI

Document: Advanced Risk Register and
Ethics / Safety Assumptions

Status: Controlled Project-Governance Document

Version: 2.0

Date: 30-08-2026

# Document Control and Executive Summary

| Student ID | 2548423 |
| --- | --- |
| Student Name | Mayaman Ram |
| Group | L6SG4 |
| Supervisor | [Supervisor Name] |
| Reader | [Reader Name] |
| Cohort | [Cohort Number] |
| Next Review Date | [dd-mm-yy] |

This document establishes the governance baseline for project risk, ethics and operational safety in ZeroShield AI. It converts the project's research constraints into explicit controls that can be reviewed, evidenced and updated throughout implementation and experimentation.

| 18 | 6 | 16 | 5 |
| --- | --- | --- | --- |
| Initial risks | Critical inherent risks | Ethics/safety assumptions | Experiment safety gates |

# 1. Purpose, Scope and Governance Context

ZeroShield AI is a defensive academic research prototype that combines signature-based detection, supervised known-threat classification, novelty detection, evidence correlation, explainability and human-approved temporary containment. The risk and ethics controls in this document apply to the complete research lifecycle: dataset selection, preprocessing, model development, controlled laboratory testing, integration, evaluation, public-repository management and response experiments.

The document is a living project-control artefact. Completion of the WBS task means the baseline has been created and version-controlled; it does not mean risks stop being reviewed. New risks, changed scores, mitigation evidence and scope changes should be recorded throughout the FYP.

## 1.1 Governance Principles

Risk decisions should be evidence-led and linked to the research question, project plan or experimental results.

Critical or safety-sensitive risks are not accepted merely because their numerical score is known; active treatment or stop-work may be required.

Authorisation boundaries override schedule pressure. If the legitimacy of a target, route, dataset or response action is uncertain, the affected activity must pause.

Risk history should be preserved. When a decision changes, update or supersede the entry rather than deleting evidence of the earlier state.

Residual risk is reviewed after planned controls are applied; mitigation does not imply that uncertainty has disappeared.

# 2. Risk Assessment Method

Each risk is assessed using a five-point Probability (P) scale and a five-point Impact (I) scale. The inherent risk score is P x I before additional treatment. A residual score is then estimated after the planned controls are applied. Scores support prioritisation, but professional judgement and ethics constraints remain decisive.

## 2.1 Probability and Impact Scale

| Score | Probability | Impact |
| --- | --- | --- |
| 1 | Rare / unlikely | Negligible effect on project |
| 2 | Unlikely | Minor rework or short delay |
| 3 | Possible | Moderate effect requiring planned response |
| 4 | Likely | Major effect on quality, schedule, validity or safety |
| 5 | Very likely | Severe effect threatening validity, completion, authorisation or safety |

## 2.2 Severity and Required Treatment

| Score | Severity | Required Treatment |
| --- | --- | --- |
| 1-4 | Low | Monitor through normal project controls. |
| 5-9 | Medium | Assign treatment and review periodically. |
| 10-15 | High | Actively mitigate, retain evidence and review at milestones. |
| 16-25 | Critical | Prioritise treatment; reduce scope or stop the affected activity if validity/safety is at risk. |

## 2.3 5 x 5 Risk Matrix

| P \ I | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| 5 | 5 Medium | 10 High | 15 High | 20 Critical | 25 Critical |
| 4 | 4 Low | 8 Medium | 12 High | 16 Critical | 20 Critical |
| 3 | 3 Low | 6 Medium | 9 Medium | 12 High | 15 High |
| 2 | 2 Low | 4 Low | 6 Medium | 8 Medium | 10 High |
| 1 | 1 Low | 2 Low | 3 Low | 4 Low | 5 Medium |

## 2.4 Risk Appetite and Escalation Rules

Critical inherent risks require an explicit treatment plan before the affected stage proceeds.

High risks require an owner, mitigation evidence and milestone review.

Medium and Low risks remain monitored and may be escalated if evidence changes.

Any uncertainty involving authorisation, unintended external impact, sensitive data exposure or uncontrolled containment triggers stop-work regardless of the numerical score.

Material scope changes involving live participants, new sensitive data, external organisations or autonomous disruptive response require supervisor/ethics re-review before implementation.

# 3. Risk Profile Summary

| Severity | Inherent Risks | Residual Risks |
| --- | --- | --- |
| Critical | 6 | 0 |
| High | 9 | 1 |
| Medium | 3 | 13 |
| Low | 0 | 4 |

The baseline contains several high/critical inherent risks because the research intentionally combines dataset validity, open-world ML evaluation, multi-component integration and response capability. The treatment objective is not to claim that risk disappears, but to reduce avoidable failure modes and make residual uncertainty explicit.

## 3.1 Priority Risks for Early Treatment

| Risk | Priority Theme | Immediate Control |
| --- | --- | --- |
| R02 | Dataset validity | Complete data-quality and provenance pilot before modelling. |
| R05 | Novelty false positives | Establish threshold/FPR evaluation before response integration. |
| R06 | Suricata feasibility | Confirm compatible network evidence/replay path before fixing the final experiment design. |
| R09 | Scope creep | Protect the core baseline and require evidence before adding advanced models/features. |
| R17 | External validity | Keep claims bounded to the evaluated data/lab conditions and measure operational cost. |

# 4. Detailed Project Risk Register

The register records the risk event, its cause/trigger, potential consequence, inherent rating, planned treatment, expected residual rating and review trigger. Residual scores are planning estimates and should be updated when empirical evidence becomes available.

| ID | Category | Risk Event / Cause | Potential Consequence | P | I | Inherent | Treatment / Control | Residual | Trigger / Review Evidence | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | Data Feasibility | Primary dataset is inaccessible, incomplete, poorly structured or computationally impractical. Cause/indicator: Dataset pilot fails or consumes excessive time/compute. | Project delay; invalid dataset choice; reduced experiment coverage. | 3 | 4 | 12 High | Pilot file access, size, labels, formats and class structure early; retain TabularIoTAttack-2024 as a documented fallback. | 2x3=6 Medium | Pilot cannot be loaded reliably or exceeds practical RAM/storage limits. | Student | Open |
| R02 | Data Validity | Incorrect labels, duplicates, benchmark artefacts or undocumented preprocessing distort results. Cause/indicator: Quality checks reveal inconsistent labels, duplicated flows or suspiciously easy separation. | Inflated metrics and weak scientific validity. | 4 | 5 | 20 Critical | Perform provenance, label, duplicate, missing-value and feature sanity checks; record limitations before modelling. | 2x4=8 Medium | Material inconsistencies remain after cleaning or cannot be explained from dataset documentation. | Student | Open |
| R03 | Research Validity | Withheld-class information leaks into training, validation, feature selection or threshold calibration. Cause/indicator: The unknown class is referenced during any model-development decision. | Invalid open-world claim and unusable novelty results. | 3 | 5 | 15 High | Choose withheld class before fitting; exclude it from training, validation, feature selection, threshold calibration and fusion tuning; record split logic. | 1x5=5 Medium | Any withheld-class sample or label is found in the development pipeline. | Student | Open |
| R04 | ML / Class Balance | Class imbalance hides weak detection of minority attacks. Cause/indicator: High overall accuracy but low per-class recall or unstable minority performance. | Misleading evaluation and poor detection coverage. | 4 | 4 | 16 Critical | Report macro metrics, per-class precision/recall/F1, confusion matrices and FPR; avoid accuracy-only conclusions. | 2x3=6 Medium | Minority-class recall remains materially below majority classes after justified handling. | Student | Open |
| R05 | ML / Safety | Novelty detector produces excessive false positives on benign unusual behaviour. Cause/indicator: Threshold tuning raises unknown recall but benign rejection also rises sharply. | Alert fatigue and unsafe containment recommendations. | 4 | 5 | 20 Critical | Validate threshold trade-offs; report operating points; preserve uncertainty; require analyst review before disruptive action. | 3x4=12 High | Residual FPR remains operationally high at the selected unknown-recall operating point. | Student | Open |
| R06 | Technical Feasibility | Selected data cannot support a genuine Suricata signature baseline or suitable traffic replay. Cause/indicator: Dataset contains only tabular flows with no compatible packet/replay path. | Signature baseline becomes incomparable or must be redesigned. | 4 | 4 | 16 Critical | Verify PCAP/replay compatibility early; use controlled lab traffic or a justified equivalent rule-based path while documenting limitations. | 2x3=6 Medium | No reproducible route exists for aligning rule evidence with the experimental stream. | Student | Open |
| R07 | Integration | Suricata, ML, evidence correlation, dashboard and response components take longer to integrate than planned. Cause/indicator: Interfaces or event schemas change repeatedly across components. | Schedule slippage and reduced evaluation time. | 3 | 4 | 12 High | Integrate incrementally; define stable event schemas; complete baselines before advanced features; version interfaces. | 2x3=6 Medium | Integration defects block an experiment milestone for more than one planned work period. | Student | Open |
| R08 | Hardware / Resources | VMs, datasets or model training exceed available CPU, RAM or storage. Cause/indicator: Memory pressure, long training time or repeated VM instability. | Interrupted experiments and reduced reproducibility. | 3 | 3 | 9 Medium | Profile resources; use lightweight baselines; stop unused VMs/services; document any sampling; avoid unnecessary GPU-dependent methods. | 2x2=4 Low | Core experiment cannot complete within practical resource limits. | Student | Open |
| R09 | Scope | Additional AI models, dashboards or response features cause scope creep. Cause/indicator: New features are added without direct linkage to the research question or baseline evidence. | Core artefact/testing delayed; incomplete FYP. | 4 | 5 | 20 Critical | Freeze core scope around Suricata, XGBoost, Isolation Forest, evidence correlation, XAI and human-approved containment; extensions require evidence and schedule capacity. | 2x4=8 Medium | A proposed feature threatens a milestone or does not answer a documented limitation. | Student | Open |
| R10 | Schedule | Milestone slippage reduces time for integration, testing, evaluation or final report writing. Cause/indicator: Weekly plan shows repeated carry-over or critical tasks moving past milestone windows. | Insufficient testing and weaker final submission. | 3 | 4 | 12 High | Review WBS weekly; prioritise research-question-critical deliverables; time-box optional work; maintain buffer before final milestones. | 2x3=6 Medium | Two consecutive weekly reviews show critical-path slippage. | Student | Open |
| R11 | Ethics / Authorisation | Testing unintentionally reaches an unauthorised, public, university or third-party system. Cause/indicator: Network route, target or interface is uncertain or outside the documented lab boundary. | Ethical breach, unintended disruption and project suspension. | 2 | 5 | 10 High | Use isolated/authorised environments only; verify network configuration before tests; apply stop-work rule whenever authorisation or boundary is uncertain. | 1x5=5 Medium | Any test packet, scan, replay or containment action may leave the authorised environment. | Student (escalate) | Open |
| R12 | Response Safety | A false positive leads to containment of legitimate laboratory traffic or service. Cause/indicator: Novelty evidence is treated as sufficient for automatic action. | Loss of availability and invalid response evaluation. | 3 | 5 | 15 High | Require explicit human approval; use lab-scoped, time-limited, logged containment with timeout and rollback; test rollback before response experiments. | 2x4=8 Medium | Containment cannot be safely reversed or approval is bypassed. | Student | Open |
| R13 | Repository / Privacy | Credentials, sensitive files, datasets or third-party materials are accidentally committed to the public repository. Cause/indicator: git status shows secrets, large data, logs, keys or restricted artefacts staged for commit. | Privacy/licence exposure and irreversible public disclosure risk. | 3 | 5 | 15 High | Maintain project-specific .gitignore; review staged changes; never commit secrets; use dataset links/metadata instead of redistribution unless permitted. | 1x4=4 Low | A secret/restricted file is staged or repository history contains sensitive material. | Student | Open |
| R14 | Version Control / Reproducibility | Project files, experiment settings or evidence are lost or become unreproducible. Cause/indicator: Results cannot be tied to code/configuration/model version. | Experiments cannot be independently repeated or defended. | 2 | 4 | 8 Medium | Use Git branches, descriptive commits, experiment registry, config snapshots, model/version IDs and periodic tags/backups. | 1x3=3 Low | An important result lacks a reproducible commit/configuration reference. | Student | Open |
| R15 | Explainability | SHAP or anomaly evidence is presented as proof of correctness or causality. Cause/indicator: Dashboard/report wording overstates what an explanation demonstrates. | Misleading analyst interpretation and invalid claims. | 3 | 4 | 12 High | Label explanations as model evidence; distinguish supervised confidence from novelty score; document explanation limitations. | 2x3=6 Medium | Explanation wording implies certainty, causality or maliciousness without supporting evidence. | Student | Open |
| R16 | Dependencies / Tooling | Tool, package, ruleset or API version drift breaks reproducibility. Cause/indicator: A later environment produces materially different behaviour or cannot recreate an earlier run. | Integration failures and inconsistent results. | 3 | 3 | 9 Medium | Pin versions where practical; record Python/package versions, Suricata ruleset/version and configuration hashes; update deliberately. | 2x2=4 Low | A dependency update changes results without a recorded migration decision. | Student | Open |
| R17 | External Validity | Strong offline/lab results are over-generalised to production environments. Cause/indicator: Claims extend beyond the dataset, replay or isolated lab conditions actually evaluated. | Overstated contribution and weak critical evaluation. | 4 | 4 | 16 Critical | State deployment limits; measure latency/resource cost; use controlled replay/lab validation where feasible; report residual uncertainty. | 3x3=9 Medium | Final claims imply production effectiveness not supported by experiments. | Student | Open |
| R18 | Ethics / Scope Change | A later scope change introduces live users, sensitive data, external organisations or autonomous disruptive response without re-review. Cause/indicator: New requirement falls outside the approved assumptions. | Ethics non-compliance and unsafe project expansion. | 2 | 5 | 10 High | Apply formal scope-change gate; pause affected activity; consult supervisor/ethics process before proceeding. | 1x5=5 Medium | Any proposed change introduces new participants, personal data, external targets or autonomous disruption. | Student (escalate) | Open |

# 5. Ethics and Safety Governance

Ethics and safety controls are treated as system requirements. The project is designed for authorised defensive research, not live unauthorised testing. The most significant ethical concerns are authorisation boundaries, research-data governance, false-positive consequences, explainability/claim accuracy, public-repository hygiene and the safety of response actions.

## 5.1 Current Ethics Scope Position

| Ethics Question | Current Position | Control / Note |
| --- | --- | --- |
| Human participants | No intended participants | Re-review before any user study, interview or participant data collection. |
| Personal/sensitive data | No intended requirement | Minimise, redact and avoid public exposure if identifiers appear incidentally. |
| Live third-party testing | Not permitted within current scope | Use isolated/authorised lab environments only. |
| Public research datasets | Permitted subject to terms | Record provenance, licence/terms and redistribution restrictions. |
| Disruptive response | Lab-only and human-approved | Time-limited, logged, reversible and monitored. |
| Public GitHub repository | Permitted with controls | No secrets, restricted datasets or unsafe artefacts; review staged files. |
| Autonomous containment | Outside current scope | Material change would require design/ethics re-review. |

# 6. Ethics and Safety Assumptions

| ID | Principle | ZeroShield Requirement | Operational Evidence / Gate |
| --- | --- | --- | --- |
| E01 | Authorised laboratory only | All practical testing, replay, detection and containment must remain inside an isolated or otherwise explicitly authorised research environment. | Stop-work if the boundary or authorisation is uncertain. |
| E02 | No third-party targeting | No scanning, attacking, disrupting or testing of public, university or third-party systems without explicit written authorisation. | Use only approved targets and routes. |
| E03 | Public research data and licence compliance | Datasets and tools must come from legitimate sources and their licences/terms must be checked before use or redistribution. | Store provenance and link to official sources rather than redistributing restricted data. |
| E04 | No intended human-participant research | The core study does not require recruitment of human participants. | Re-review ethics before collecting participant data or conducting user studies. |
| E05 | Data minimisation | The project is not intended to collect personal or sensitive information; only the minimum necessary data should be retained. | Remove or redact identifiers from public artefacts where relevant. |
| E06 | Novelty is evidence, not proof | Isolation Forest or other anomaly/novelty scores must not be described as proof of maliciousness. | Present anomaly score, threshold and uncertainty separately. |
| E07 | Human approval before disruptive response | Potentially disruptive containment must require explicit analyst approval. | Detection/recommendation is separated from execution. |
| E08 | Temporary and reversible containment | Approved actions must be time-limited, logged, monitored and capable of rollback. | Rollback path must be tested before response evaluation. |
| E09 | Accountability and traceability | Incident records should preserve detector source, evidence, uncertainty, recommendation, analyst decision, action, timeout and closure/rollback state. | Audit records must link to experiment/configuration evidence. |
| E10 | Leakage-safe and reproducible evaluation | Preprocessing, splits, thresholds, random seeds, versions and experiment conditions must be recorded. | Withheld attack class remains outside training and calibration. |
| E11 | Safe public repository | No passwords, API keys, private keys, credentials or prohibited third-party content may be committed. | Use .gitignore, staged-file review and secret revocation if exposure occurs. |
| E12 | Responsible claims and explainability | Model confidence, anomaly scores and XAI outputs must be described according to their actual meaning and limitations. | Avoid universal zero-day, causal or certainty claims. |
| E13 | Defensive dissemination | Documentation and code remain framed for authorised defensive research and controlled experimentation. | Do not package the FYP as an unauthorised offensive toolkit. |
| E14 | Stop-work rule | If an experiment crosses the approved boundary, affects a non-lab service, exposes sensitive information or creates uncontrolled response, stop the affected activity. | Record the event and review configuration/authorisation before restart. |
| E15 | Ethics re-review on material scope change | Changes involving live users, new sensitive data, external organisations, autonomous disruptive response or materially different testing environments require review before proceeding. | Escalate to supervisor and relevant ethics process. |
| E16 | No silent automation of containment | A detector disagreement or high novelty score must not silently become a disruptive action. | Dashboard must surface evidence and approval state before execution. |

# 7. Experiment Safety Gates

Before an experiment progresses to a more consequential stage, the corresponding gate should be satisfied and recorded in the experiment registry, project log or decision log.

| Gate | When Applied | Pass Criteria |
| --- | --- | --- |
| Gate A - Data | Before preprocessing/model training | Source and licence recorded; labels/features inspected; withheld-class feasibility confirmed; no restricted data planned for public commit. |
| Gate B - Environment | Before traffic replay or security-tool testing | Targets/routes/interfaces verified as authorised; isolated lab boundary confirmed; rollback/snapshot available where relevant. |
| Gate C - Model / Evaluation | Before reporting known/unknown results | Split logic, random seed, feature schema, threshold method and leakage controls recorded; metrics include FPR and per-class/unknown performance. |
| Gate D - Containment | Before any disruptive response test | Human approval path works; action is lab-scoped, time-limited and reversible; logging and rollback tested. |
| Gate E - Public Release | Before GitHub push/report evidence publication | Staged files reviewed for secrets, private/sensitive data, third-party licences, large artefacts and unsafe or misleading claims. |

# 8. Pre-Experiment Safety Checklist

[ ] Experiment ID, purpose and expected evidence are defined and linked to the research question.

[ ] The dataset/traffic source, licence/provenance and relevant preprocessing version are recorded.

[ ] The environment, target assets, routes and interfaces are confirmed as authorised and within the documented boundary.

[ ] No real credentials, secrets or unnecessary personal/sensitive information are embedded in scripts, notebooks, configs or screenshots.

[ ] Withheld-class and train/validation/test controls are configured as intended and can be independently checked.

[ ] Logging is enabled so detector evidence, decisions and relevant actions can be traced.

[ ] Resource requirements are reasonable for the available machine/VM environment.

[ ] Any containment experiment has explicit human approval, a defined timeout and a verified rollback path.

[ ] The experiment can be stopped safely if unexpected behaviour occurs.

[ ] GitHub outputs are reviewed for secrets, licences, privacy, sensitive content and unnecessary large generated artefacts.

# 9. Stop-Work and Escalation Procedure

The following conditions override normal schedule pressure. The affected activity must stop until the boundary, safety control or authorisation issue is resolved.

| Stop Condition | Example Trigger | Required Action |
| --- | --- | --- |
| Authorisation uncertainty | A target, route, interface or system may be outside the approved environment. | Stop affected activity; isolate environment; verify authorisation and configuration; record decision before restart. |
| Sensitive information exposure | Credentials, keys, personal data or restricted artefacts are discovered in outputs or repository staging. | Do not push/publish; remove from staging; rotate/revoke exposed secrets if necessary; review history and controls. |
| Uncontrolled containment | A response action cannot be reliably time-limited, monitored or rolled back. | Disable containment path; restore safe state; fix and retest rollback before proceeding. |
| Unexpected external effect | An experiment affects a non-lab service or unrelated system. | Terminate test; preserve logs; notify supervisor as appropriate; review boundary and ethics position. |
| Material scope change | Live users, new sensitive data, external organisations or autonomous disruptive response become necessary. | Pause the new activity and obtain supervisor/ethics review before implementation. |

# 10. Data, Repository and Evidence Governance

Data provenance: record the official source, version/date, licence/terms, file inventory and any known limitations before modelling.

Redistribution: do not upload third-party datasets merely because the repository is public; prefer official links and a local data inventory README.

Secrets: .env files, keys, tokens, credentials and private configuration remain outside version control; if a secret is exposed, revoke/rotate it rather than relying only on deletion.

Experiment evidence: link important results to an experiment ID, code/configuration version and Git commit/tag.

Generated artefacts: large models, logs and processed data follow the repository .gitignore and are stored or referenced in a way that preserves reproducibility without unnecessary publication.

Claims: dashboard labels, reports and README text must distinguish deterministic rule evidence, supervised confidence and novelty/anomaly evidence.

# 11. Risk Review and Maintenance

The register should be reviewed at least at major FYP milestones, before containment testing, after significant architecture/dataset changes and whenever a trigger condition is observed. Probability, impact, treatment evidence, residual score and status should be updated when new evidence becomes available.

## 11.1 Status Definitions

| Status | Meaning |
| --- | --- |
| Open | Risk identified; treatment not yet demonstrated. |
| Monitoring | Controls are active but evidence is still being collected. |
| Mitigated | Planned treatment is implemented and residual risk is accepted for the current scope. |
| Closed | Risk is no longer applicable or has been resolved with retained evidence. |
| Escalated | Risk requires supervisor/ethics/design decision before the affected activity continues. |

# 12. Completion Evidence for WBS Task

The WBS task "Prepare risk register and ethics / safety assumptions" can be marked DONE when the baseline artefact is retained in the project repository and the following evidence exists:

The risk methodology, scoring thresholds and 5 x 5 matrix are documented.

The detailed risk register contains inherent and residual ratings, planned controls, owners, triggers and status.

Ethics and safety assumptions explicitly restrict practical work to authorised environments and define scope-change review.

Human-approved, temporary and reversible response safeguards are documented.

Data, public-repository, licence, privacy and secret-handling controls are documented.

Experiment safety gates, pre-experiment checks and stop-work/escalation rules are defined.

The document is version-controlled and can be updated as project evidence changes.

# 13. Related Project Documents

01_System_Boundary_and_Assumptions_ZeroShield_AI.docx - protected assets, project boundary and operating assumptions.

02_Initial_Threat_Model_Assets_and_Trust_Boundaries_ZeroShield_AI.docx - initial threats, attack surface and trust boundaries.

ZeroShield_Initial_Threat_Model.drawio / PNG / PDF - visual trust-boundary and threat model.

ZeroShield_AI_Decision_Log_and_Experiment_Registry.xlsx - traceable project decisions and experiment records.

ZeroShield_AI_FYP_Planner.xlsx - WBS, milestones, project schedule and backlog.

# 14. Summary

ZeroShield AI contains meaningful research and operational risks because it combines open-world intrusion-detection evaluation with heterogeneous detector evidence and response capability. This document establishes a controlled approach: risks are assessed before and after treatment; critical validity and safety issues are prioritised; experimentation remains inside authorised environments; public-repository and data-governance controls are explicit; and disruptive containment remains human-approved, time-limited, logged and reversible. The risk register should now be maintained as a living evidence source alongside the decision log and experiment registry.